# Utilities and engineering Board

# Meeting Minutes

Meeting Date: September 13, 2011

Approval: _____

Recorded By: Brian Donnell

# Attendance

Sandy Banta

Jim Blankenship

Brian Donnell

Rick England

Chuck Keim

Caleb Roberts

Victoria Simonsen

Steve Wratten

Coco Gordon

# Meeting Location

Building: Lyons Town Hall

# Meeting Start

Meeting Schedule Start: 8:30am

# Agenda

I.  Roll Call & Agenda

- Minutes from August

II.  General / Ongoing Business

- Budget for 2012

- Review of JVA Water and Wastewater Capital Improvement Plans

  - Goal: Recommendations for TOL Budget

- Bridge Evaluation Report

- Street Inventory & Capital Improvements

  - Goal: Prioritized street maintenance plan

- Wastewater – Further Comments and Questions

  - Discussion  with BOT 15-Aug

  - Discussion with Larry Wyeno

  - Further Steps Goal: Wrap up our discussion and agree on next steps

- Honeywell Report

- Membership

- Grease Trap Inspections

- Design Guidelines & SFC Green Building Codes

  - Goal:  Determine if this is within our scope

- GIS Task Team Progress

III. New Business

- Adjournment

# Discussion/Action Taken

General Business

  - Budget for 2012

    - See the attached “UEB Recommendation on WWTF Alternatives.doc” for the UEB budget estimates pertaining to the WWTF, schematic analysis of NTS, and the Honeywell contract costs.

  - Wastewater – Further Comments and Questions

    - See the attached “UEB Recommendation on WWTF Alternatives.doc” for the UEB recommendation.

  - Bridge Evaluation Report. Review of the report is complete. Approximately $17K is available in the existing 2011 budget to make needed repairs to the 2nd Ave. Bridge.  Jim Blankenship will discuss the design of the McConnell bridges with the inspecting firm, which may resolve their concerns.

  - Review of JVA Water and Wastewater Capital Improvement Plans A modified report from JVA is needed before a sound recommendation can be made for the 2012 Budget.

  - Street Inventory & Capital Improvements – Discussed. No action items.

  - GIS Task Team Progress – Brian presented a quick overview. GIS task team will need to provide a placeholder for 2012 GIS budget needs.

New Business

None.

Items postponed:

  - Membership

  - Grease Trap Inspections

  - Honeywell Report

  - Design Guidelines & SFC Green Building Codes

# Post Meeting Action Items

| Action | Assigned To | Deadline |
| --- | --- | --- |
| Summary of “UEB Recommendation on WWTF Alternatives” is needed. | Steve Wratten | Preparation and distribution in the next few days. |
| A placeholder is needed for the 2012 GIS budget | Brian Donnell/GIS task team | In the next few days. |
| Provide UEB with a grease trap enforcement report. | Victoria Simonsen | No hard deadline mentioned but this information is pertinent to current WWTF considerations. |
| Feedback on weekly BOD sampling. | Victoria Simonsen | No hard deadline mentioned but this information is pertinent to current WWTF considerations. |

# Meeting Minute Attachments

“UEB Recommendation on WWTF Alternatives.doc”

# Next Meeting

Next Regular Meeting: Tuesday, October 11th, 8:30am - 10am, Lyons Town Hall

# Meeting End

# Meeting End: 11:15am